## Slide 1: Extreme Programming (XP)

## Slide 2
Scrum and Extreme Programming (XP) are both Agile frameworks, but they have distinct focuses and practices.
1. Focus & Purpose
Scrum: Primarily focuses on project management and team collaboration. It provides a structured approach to planning and managing work through iterations (Sprints).
XP (Extreme Programming): Primarily focuses on engineering practices and improving software quality through techniques like Test-Driven Development (TDD) and Continuous Integration.
2. Iterations & Releases
Scrum: Uses time-boxed Sprints (usually 1-4 weeks), and at the end of each Sprint, a potentially shippable product increment is delivered.
XP: Uses shorter iterations (usually 1-2 weeks) and encourages frequent releases (even multiple times a day).
3. Roles
Scrum: Has defined roles—Scrum Master, Product Owner, and Development Team.
XP: Has no defined roles like Scrum but includes key stakeholders like Coach, Tracker, and Customer.

## Slide 3
4. Engineering Practices
Scrum: Does not define specific technical practices; it focuses more on project management.
XP: Has strong technical practices such as:
  Test-Driven Development (TDD)
  Pair Programming
  Continuous Integration
  Refactoring
  Simple Design
5. Change Management
Scrum: Changes are generally avoided during a Sprint but can be added to the Product Backlog for future Sprints.
XP: Encourages continuous changes and welcomes modifications even within an iteration.

## Slide 4
6. Customer Involvement
Scrum: Customer interacts mainly with the Product Owner, who represents their interests.
XP: Requires continuous customer involvement throughout the development process.
7. Work Prioritization
Scrum: Uses a Product Backlog and Sprint Planning meetings to prioritize work.
XP: Uses User Stories and frequent feedback to adjust priorities dynamically.
8. Team Size & Suitability
Scrum: Works well for larger teams (5-9 members).
XP: Works best for small, highly collaborative teams.

## Slide 5
When to Choose Which?
Use Scrum when the focus is on managing projects efficiently with structured iterations.
Use XP when software quality and technical excellence are the top priorities.
Use Both Together by incorporating XP’s technical practices within Scrum’s project management framework.

## Slide 6
Extreme Programming (XP) is an Agile framework designed to improve software quality and responsiveness to changing customer requirements. It emphasizes close collaboration, continuous feedback, and best engineering practices.

## Slide 7
In an Extreme Programming (XP) team, there are several key roles, but XP avoids strict hierarchies. Instead, it focuses on collaboration and shared responsibility. Below are the key people working in an XP environment:
1. Customer (On-Site Customer)
Who they are: A business representative, product owner, or domain expert.
Responsibilities:
  Defines and prioritizes User Stories (requirements).
  Provides constant feedback to developers.
  Helps in acceptance testing to ensure software meets expectations.
Why they are important? XP relies on real-time customer involvement to reduce miscommunication and deliver exactly what is needed.

## Slide 8
2. Developers (XP Programmers)
Who they are: Software engineers who write the code.
Responsibilities:
  Write code using Test-Driven Development (TDD).
  Work in pairs (Pair Programming) to improve quality.
  Continuously integrate and refactor code.
  Follow coding standards and maintain collective code ownership.
Why they are important? XP developers follow best practices to ensure high-quality, clean, and maintainable code.

## Slide 9
3. XP Coach (Agile Coach or XP Expert)
Who they are: A mentor who guides the team in XP practices.
Responsibilities:
  Ensures the team follows XP principles (Pair Programming, TDD, CI, etc.).
  Coaches the team on agile best practices.
  Helps resolve conflicts and keeps the team motivated.
Why they are important? The XP Coach ensures XP is applied correctly and the team remains disciplined in their approach.

## Slide 10
4. Tracker (XP Tracker or Project Manager)
Who they are: Someone who monitors project progress (can be a team member or external role).
Responsibilities:
  Tracks velocity (how much work gets done per iteration).
  Ensures the project stays on schedule.
  Identifies bottlenecks and impediments.
Why they are important? Helps the team improve efficiency and ensures the project meets deadlines.

## Slide 11
5. Tester (Quality Assurance - QA Specialist)
Who they are: A tester who ensures software meets quality standards.
Responsibilities:
  Works with developers to define acceptance tests.
  Automates tests to ensure continuous quality.
  Provides feedback on functional and non-functional requirements.
Why they are important? XP emphasizes automated testing, and testers ensure the product is bug-free and reliable.

## Slide 12
How XP Roles Work Together?
Customers write User Stories → Developers code using TDD → Testers automate tests → Coach guides the team → Tracker monitors progress.
Daily stand-ups, continuous feedback, and Pair Programming ensure fast and high-quality development.

## Slide 14
1. Core Values of XP
XP is built on five core values that guide development:
Communication – Frequent and open communication between team members and stakeholders.
Simplicity – Keep the design and code as simple as possible to reduce complexity.
Feedback – Rapid feedback loops help adapt to changes quickly.
Courage – Team members should be willing to make bold changes and refactor code when necessary.
Respect – Mutual respect among developers, testers, and customers to create a healthy work environment.

## Slide 15
2. XP Lifecycle & Workflow
XP follows an iterative lifecycle with short development cycles (typically 1-2 weeks).
Main Steps in XP Workflow:
User Story Creation – Customers and developers collaborate to define requirements as User Stories.
Release Planning – The team estimates and prioritizes stories to plan releases.
Iteration Planning – The team selects stories for the current iteration.
Design & Development – XP promotes simple design and continuous coding practices.
Testing & Integration – XP emphasizes Test-Driven Development (TDD) and Continuous Integration (CI).
Customer Feedback & Deployment – Frequent feedback ensures alignment with business needs.

## Slide 16
Benefits of XP
Higher Code Quality – TDD, Pair Programming, and Refactoring lead to fewer defects.
Faster Time-to-Market – Small releases ensure early and frequent deliveries.
Better Collaboration – Whole Team Approach and Pair Programming improve teamwork.
Adaptability – XP handles changing requirements well due to continuous feedback.
Customer Satisfaction – Continuous engagement ensures software meets business needs.

## Slide 17
Challenges:
Requires high discipline from developers.
Heavy reliance on an on-site customer, which may not always be feasible.
Frequent testing and pair programming may slow down development initially.

## Slide 18
Best Suited For:
Teams that prioritize software quality and fast iterations. Small to medium-sized development teams (5-12 developers). Projects with frequent requirement changes. Startups and organizations where rapid feedback is critical.